CaseArena

Requirements Gathering Document

Module 2: Account Management & Case Repository — MVP Release v1.0

| Document title | Requirements Gathering Document — Account Management & Case Repository |
| --- | --- |
| Version | 1.0 (Draft for team review) |
| Prepared by | Subrata Bhoi (Requirements Gathering) with Siddhesh (Business Analyst) |
| Date | 28 July 2026 |
| Status | Draft — pending stakeholder sign-off |
| Related documents | CaseArena PRD v1.0 (Module 2); EPIC-02 backlog sheet |

# 1. Purpose and scope

This document records how requirements for the Account Management & Case Repository module were gathered, from whom, and what came out of that work. It is the input to the module PRD: every requirement listed here traces forward to a user story and task in the EPIC-02 backlog, and every backlog item traces back to a stakeholder need recorded here.

In scope: user accounts, authentication and sessions, the prep profile and onboarding, the personal dashboard, the case repository (browse, search, filter), and case upload and sharing. Out of scope: the AI Trainer module (Team 1), Multiplayer Group Preparation (Team 3), payments, and mobile apps.

# 2. Stakeholder identification

| Stakeholder | Role | Interest in this module |
| --- | --- | --- |
| MBA students (target users) | End users | Fast access to relevant cases; safe storage of their data; easy contribution |
| Course professor | Sponsor / evaluator | Agile process correctly applied; working MVP in 30 days |
| Team 1 (AI Trainer) | Dependent team | Consumes case data and user profile; needs schema frozen by Week 2 |
| Team 3 (Multiplayer) | Dependent team | Reuses authentication and sessions; needs the auth interface by Week 2 |
| Subrata Bhoi | Requirements gathering | Elicits and records stakeholder needs |
| Siddhesh | Business Analyst | Converts needs into specifications and acceptance criteria |
| Susanth | Architect | Feasibility input; data schema and security design |
| Aryan | Developer | Buildability input; effort estimates |
| Rishikesh | Tester | Testability of every requirement |
| Nikhil | Scrum Master | Scope and timeline discipline |

# 3. Elicitation techniques used

Five techniques were used, chosen to fit a 30-day student project where the team has direct access to the target users.

- User interviews. Short semi-structured interviews with 6 MBA students (mix of first- and second-years, consulting and PM aspirants) on how they currently find, store and practise cases.

- Survey. A Google Form circulated in the batch (32 responses) to rank filter dimensions (case type, difficulty, industry, firm style) and confirm willingness to upload own cases.

- Document analysis. Review of existing casebooks and shared Drive folders to derive the case taxonomy: what categories students already use in practice.

- Brainstorming workshop. One 90-minute session with all six team members plus representatives of Teams 1 and 3 to surface cross-module dependencies (schema freeze, auth handover).

- Observation. Watching 3 students search for a case in their current folders, timing how long it took and noting where they got stuck. This produced the 30-second findability target.

# 4. Elicitation sessions log

| Session | Technique | Participants | Key output |
| --- | --- | --- | --- |
| Day 1–2 | Interviews (6) | Target users | Pain points: scattered material, no difficulty labels, fear of losing own notes |
| Day 2 | Survey | 32 batch respondents | Filter priority: case type > difficulty > industry; 71% willing to contribute cases |
| Day 3 | Document analysis | Req + BA | Draft taxonomy: profitability, M&A, pricing, ops, market entry; 3 difficulty levels |
| Day 4 | Workshop | All teams | Dependencies: schema freeze end of Week 2; auth handover to Team 3 |
| Day 5 | Observation | 3 users, Req + BA | Avg. 4+ minutes to find a matching case today; target set at under 30 seconds |

# 5. Gathered requirements

## 5.1 Business requirements

| ID | Requirement | Source |
| --- | --- | --- |
| BR-01 | Provide one organised place for case prep material so search time drops sharply | Interviews, observation |
| BR-02 | Personalise the experience by target firm type so recommendations feel relevant | Interviews, survey |
| BR-03 | Grow content through user contribution rather than team curation alone | Survey (71% willing) |
| BR-04 | Protect user accounts and personal repositories | Interviews, workshop |

## 5.2 User requirements

| ID | Requirement | Maps to |
| --- | --- | --- |
| UR-01 | Sign up quickly and set who I am preparing for (Consulting / PM) | US-03 |
| UR-02 | See a dashboard that reflects my preparation focus | US-03 |
| UR-03 | Search and filter cases by type and difficulty and trust the labels | US-04 |
| UR-04 | Keep my own cases private by default, share when I choose | US-04B |
| UR-05 | Get credit (name attribution) when my shared case is used | US-04B |

## 5.3 Functional requirements (summary)

Full functional requirements FR-01 to FR-11 with priorities are specified in the PRD, Section 7. They were derived directly from UR-01 to UR-05 during BA analysis and reviewed with the Architect and Developer for feasibility on Day 6.

## 5.4 Non-functional requirements (summary)

Security (hashed passwords, row-level access), performance (2-second search on 500 cases), usability (2-minute onboarding), reliability (no orphan records on failed upload) and browser compatibility. Detailed as NFR-01 to NFR-05 in the PRD, Section 8. The security items came out of the workshop; the performance target from observation data.

# 6. Prioritisation (MoSCoW)

Requirements were prioritised in the Day 4 workshop using MoSCoW, with two rules agreed upfront: anything a dependent team needs by Week 2 is automatically a Must, and anything that can ship after Day 30 without breaking the demo moves to Should or below. The resulting split — Must: auth, onboarding, profile, browse/search/filter, tagged upload, private-default sharing. Should: industry filter, sort options, profile edit, withdraw sharing. Could: bookmarks, extra formats. Won't (v1.0): OAuth, ratings, comments, notifications — is carried into the PRD scope table, which is the single source of truth if the two documents ever disagree.

# 7. Requirements traceability matrix

| Business req | User req | User story | Task (backlog) | Verified by |
| --- | --- | --- | --- | --- |
| BR-04 | UR-01 | US-03 | Auth architecture; signup/login build (Wk 1–3) | Auth & session tests (Wk 3) |
| BR-02 | UR-01, UR-02 | US-03 | Onboarding flow + profile schema; dashboard build (Wk 2–3) | Profile persistence tests (Wk 3) |
| BR-01 | UR-03 | US-04 | Taxonomy + tagging rules (Wk 2); repository UI build (Wk 2–3) | Search/filter validation (Wk 4) |
| BR-03 | UR-04, UR-05 | US-04B | Upload guidelines + sharing model (Wk 3); upload/share build (Wk 3–4) | Upload & permission tests (Wk 4) |

Reading the matrix left to right: every business need has at least one user requirement, every user requirement lands in exactly one story, and every story has both a build task and a test task. No orphan requirements, no untested stories.

# 8. Assumptions and open items

- Survey respondents are representative of the eventual user base (same campus, same recruiting cycle).

- Open: behaviour of shared cases when an account is deleted — proposal (anonymous attribution) awaiting team decision.

- Open: whether a content review queue is needed before v1.1; for v1.0, upload guidelines plus Admin removal cover the risk.

# 9. Sign-off

| Name / role | Signature | Date |
| --- | --- | --- |
| Subrata Bhoi — Requirements |  |  |
| Siddhesh — Business Analyst |  |  |
| Susanth — Architect |  |  |
| Aryan — Developer |  |  |
| Rishikesh — Tester |  |  |
| Nikhil — Scrum Master |  |  |